## Slide 1: MS PROJECT
BSSE/BSCS

## Slide 2: Introduction to MS Project
Statement Purpose:
The main purpose of conducting this LAB is to give an idea about the working of MS Project.
Activity Outcomes:
Students will get familiar with HOW TO:
1. start MS Project
2. create a Project Plan from a template
3. switch to a different view
4. view a report
5. create a visual report

## Slide 3
What is a Project?
Project is a temporary effort undertaken to create a unique product or a new service. It might take one week or many years but must have some finish date
MUST REMEMBER:
● Project Manager must have complete knowledge of Product (product specs) to be developed before defining the scope (Cost, Time, Resources) of the project.
● A good Project Manager is one who completes the project in- time, within budget and as per customer satisfaction

## Slide 4
Why to use MS Project?
MS project helps to track the information about Project goals, cost, deadlines, and resources
Activity 1: How to start MS Project (Standard Version)?
On the Windows task bar, click the Start button
On the start menu, point to All programs, click Microsoft Office
and then click Microsoft Office Project

## Slide 5
Activity 2: How to create a Project Plan from a Template
1. On the File menu, Click New
2. In the New Project task Pane, under Template, Click on
Computer
3. In the Templates dialog box, click the Project Templates Tab
4. Click the template you want, and then click Ok

## Slide 6
Activity 3: How to switch to a different view
A view is a working place in MS Project where you can enter, edit, display and analyze information of the project plan
1. On the View menu, click the name of view you want
2. If the view is not listed, click More Views, in the more views dialog box, click the name of view you want, and click Apply
SOME OF THE IMPORTANT VIEWS IN MS PROJECT:
● Gantt Chart View is a default view which gives information about tasks, duration of each task, starting and finishing dates and resources allocated to that specific task.
● Resource Sheet view elaborates all available recourses allocated to a project in a sheet format. It doesn’t tell which tasks are assigned to which resource.
● Resource Usage view groups the tasks against each resource.
● Task Usage view shows details about each task that which task is assigned to whom and working schedule of each resource.
● Calendar view: Tasks bars appear on the days they are scheduled to start.
● Network Diagram view shows relationship among tasks and also the dependencies

## Slide 7
Activity 4: How to view a report in the Print Preview Window?
On the Report menu, click Reports
Click a report category, or to see all reports, click Custom, and then click Select
Select the report you want, and then click Select or Preview
Activity 5: How to create a visual report in MS Project?
On the Report menu, Click Visual Reports
Click a Visual Report tab, and then click the visual report you want
Click View

## Slide 8: Creating Tasks List
Statement Purpose:
The main purpose of conducting this LAB is to give an idea about the working of MS Project specially related with Tasks creation in a project.
Students will get familiar with HOW TO:
create a new project plan & its start date
set working & non-working time
enter properties about a project plan
enter new tasks in the project, set duration for each task & to create a milestone task
organizing tasks into phases

## Slide 9
Project Plan:
A project plan is a model which is constructed based on some of the following aspects of real project
● Time
● Cost
● Resources
While starting a new project, Project Manager must have answers to the following important questions in his/her mind to produce deliverable of the project:
1. What tasks must be performed?
2. What will be the order / sequence of the execution of these tasks?
3. When should each task be performed? (schedule)
4. Who will complete a specific task? (resource assignment)
5. How much will it cost? (Cost Calculation/budget)

## Slide 10
Activity 1: How to create a new project plan and set its start date?
On the File menu, click New.
In the New Project task pane, click Blank Project
On the Project menu, Click Project Information
In the Start Date box, type or select project start date you want
Click Ok
On standard toolbar, click save button.
Save As dialog box will appear, give relevant name to your project
Click Save to save the project

## Slide 12
Activity 4: How to enter tasks, task duration & milestone in a Project?
Tasks are the most basic building blocks of any project.
Tasks represent the work to be done to accomplish the goals of the project.
Tasks describe project work in terms of sequence, duration and resource requirement
Defining the right tasks to create the right deliverables (product) is must. Tasks listed in a project should describe all of the work required to complete the project successfully.

## Slide 13
In a task view, such as Gantt Chart view, In the first cell directly below the Task Name column heading, type task name “Feasibility Study” and then press “ENTER”
Enter some of the relevant tasks
Each task will be assigned a unique ID
This ID does not reflect the sequence of the execution of the task
In a task view, such as Gantt Chart view, click a cell in duration column
Type the task duration and press “ENTER”
(default working Hours are 8 hrs/day, 5 days a week & 20 days per month)